# SenseConnect — EshSpeaks Platform

## Technical Requirements Document (TRD)

Prepared by: SenseConnect Dev Team Client: EshSpeaks LLP Companion doc: EshSpeaks PRD (product requirements), 5-Week Sprint Plan, Trello Board Build-Out

## 1. Architecture Overview

Single system, five layers (Content, Identity, Commerce, Engagement, Distribution), one Postgres database, one auth/session source of truth.

- Backend (BE): NestJS. API, auth, data model, business logic, payments, third-party integrations (Paystack, ConvertKit, YouTube Data API, RSS ingestion, market data API), admin operations, moderation logic, tier/gating resolution, ad targeting logic.

- Frontend (FE): all page templates, rendering, client-side state, forms, paywall UI, ticker rendering, ad slot rendering, engagement UI, account settings, admin dashboard UI.

- CMS: built from scratch (Ghost/headless ruled out) — see Section 6.

Governing principle: BE owns and exposes the interface; FE only ever consumes contracts, never reaches into the DB or third-party APIs directly. Freeze contracts for a layer before both sides build against it — a mid-sprint contract change is a ticket, not a hallway conversation.

API shape: REST, versioned (/api/v1/...), JSON. Auth via JWT or session cookie (decision pending — see Section 8). FE never handles password hashing, tier resolution, or payment state; it only reads /me.

Role note: there is no separate Admin account. The Chief Editor role carries full backend/admin access (user/role management, subscription records, ad config, feed config, moderation queue, analytics) in addition to editorial authority — the /admin/* routes below are gated on chief_editor, not a distinct admin role. The route namespace (/admin/...) is kept as a naming convention for the backend-control surface, not a role name.

## 2. Request Lifecycle & Authorization Architecture (NestJS)

This is the backbone of every protected endpoint in the system, and it's worth being explicit about it since it's easy to get muddled:

Request → Middleware → Guards → Interceptors (pre) → Pipes → Route Handler → Interceptors (post) → Exception Filters → Response

Middleware — identification, not authorization. Runs first, before Nest resolves which route/handler will be hit — so it has no visibility into route-level metadata (like a @Roles() decorator) and cannot make a scoped "is this user allowed to do this specific thing" decision. What it's for:

- Decoding a JWT/session token into req.user (a fact: "this request claims to be user 17, role section_lead" — not a decision)

- Body/cookie parsing, compression, CORS, security headers (helmet), request-level rate limiting, request ID tagging for tracing

@Injectable()

export class JwtDecodeMiddleware implements NestMiddleware {

constructor(private jwtService: JwtService) {}

use(req: Request, res: Response, next: NextFunction) {

const token = req.headers.authorization?.split(' ')[1];

if (token) {

try { req['user'] = this.jwtService.verify(token); }

catch { req['user'] = undefined; }

}

next();

}

}

Registered via a module's configure(), not app.use() in main.ts — this middleware has an injected dependency (JwtService), and only Nest's DI-aware registration path (consumer.apply(...).forRoutes(...)) resolves that dependency correctly:

export class AppModule implements NestModule {

configure(consumer: MiddlewareConsumer) {

consumer.apply(JwtDecodeMiddleware).exclude('auth/login', 'auth/register').forRoutes('*');

}

}

app.use() in main.ts stays reserved for dependency-free, standalone Express middleware (helmet(), compression(), cookieParser()) that doesn't need anything injected.

Guards — the actual authorization decision. Run after routing is resolved, so they do have access to route-level metadata via ExecutionContext. This is where every yes/no lives: role checks (B1.4), tier/gating checks (B3.1), resource-ownership checks (e.g. "is this contributor editing their own draft").

@Injectable()

export class RolesGuard implements CanActivate {

constructor(private reflector: Reflector) {}

canActivate(context: ExecutionContext): boolean {

const requiredRoles = this.reflector.get<string[]>('roles', context.getHandler());

const { user } = context.switchToHttp().getRequest();

return requiredRoles?.includes(user?.role) ?? false;

}

}

export const Roles = (...roles: string[]) => SetMetadata('roles', roles);

@Roles('section_lead', 'editor')

@Post('articles/:id/publish')

publishArticle(...) { ... }

Rule of thumb for this codebase: if a check needs to know who the requester is, generically, on every route — middleware. If it needs to know whether that specific requester can do this specific thing on this specific route — guard. Tier/paywall resolution (B3.1) and role permission (B1.4) are both guards, not middleware, for exactly this reason.

## 3. Core Data Model

| Entity | Owner | Notes for FE |
| --- | --- | --- |
| User | BE | FE reads via /me; never writes role/tier directly |
| LeadCapture | BE | FE only submits The Seat form; BE creates/updates the record |
| Article | BE | FE renders fields as returned; gating already resolved server-side |
| Section / Subsegment | BE | FE reads for nav/routing, doesn't hardcode section list |
| Comment | BE | FE submits body; BE returns status (pending/approved/rejected) |
| Like | BE | FE submits; BE enforces one-per-account |
| Share | BE | FE fires the event; BE logs channel + timestamp |
| Subscription | BE | FE never checks tier itself — always reads server-resolved entitlement |
| NewsletterPreference | BE | FE renders opt-in UI, BE stores state |
| PreferenceEvent | BE | FE fires tracking events; BE aggregates |
| FeedSource | BE | Chief Editor-only; FE renders config UI, BE runs ingestion |
| AdSlot | BE | BE resolves which ad to serve per request; FE only renders what it's given |

Rule of thumb: if a field affects access, money, or moderation, BE resolves it server-side and FE just displays the result.

## 4. API Contracts (v1)

Base path /api/v1. Auth via session cookie or JWT.

| Method | Endpoint | Request/Response/Details |
| --- | --- | --- |
| POST | /auth/register | { name, email, password } → { user } |
| POST | /auth/login | { email, password } → { user } |
| GET | /auth/google/redirect ¦ /auth/google/callback | OAuth flow |
| GET | /me | → { id, name, email, role, tier, sectionPreferences, newsletterSubscriptions } |
| GET | /sections | → [{ id, name, slug, isSponsored, sponsorName, subsegments }] |
| GET | /sections/:slug/:subsegmentSlug? | → { section, subsegment?, articles, pagination } |
| GET | /articles/:slug | → { ...fields, access: "full"¦"preview", body, relatedArticles } |
| POST | /articles | [contributor+] |
| PUT | /articles/:id | [contributor: own drafts only] |
| POST | /articles/:id/submit¦approve¦publish¦reject | [role-gated] |
| POST | /subscriptions/checkout | { plan } → { checkoutUrl } |
| POST | /webhooks/paystack | [Paystack → BE — see Section 5 for raw-body requirement] |
| GET | /subscriptions/status | → { tier, status, renewalDate } |
| POST | /articles/:id/like ¦ /comments ¦ /shares ¦ /feedback | Engagement actions |
| GET | /articles/:id/comments | Fetch comments |
| POST | /the-seat/capture | { name, email, roleOrInterest, sourcePage, campaign? } → { downloadUrl } |
| POST | /the-seat/print-request | { name, email, shippingAddress, phone } → { fulfilmentTaskId } |
| POST | /newsletter/subscribe | { listType, sectors? } |
| PUT | /newsletter/preferences | [auth] { general, curated } |
| POST | /events | { type, articleId?, meta? } → 202 (fire-and-forget) |
| GET | /ads/slot | ?placement=&section= → { creative ¦ null } |
| GET | /ticker/ngx | → { updatedAt, marketOpen, items: [...] } |
| GET/PUT | /admin/users/:id | [chief_editor] |
| GET | /admin/subscriptions | [chief_editor] |
| GET/POST/PUT | /admin/ad-slots ¦ /admin/feed-sources | [chief_editor] |
| GET | /admin/comments/queue | [chief_editor, section lead] |
| POST | /admin/comments/:id/moderate | { action } |
| GET | /admin/analytics/the-seat ¦ /admin/analytics/trending | [chief_editor] |
| GET | /admin/content/review-queue | [section lead] |

## Endpoint Descriptions

- /auth/register: Allows new users to create an account by providing their name, email, and password.

- /auth/login: Authenticates existing users and returns a user object or session token.

- /auth/google/redirect | /auth/google/callback: Manages the OAuth 2.0 flow for users signing in with Google credentials.

- /me: Returns the currently authenticated user's profile information, including roles and preferences.

- /sections: Retrieves a list of all content sections and their associated metadata like sponsorship status.

- /sections/:slug/:subsegmentSlug?: Fetches a specific section or subsegment along with its paginated list of articles.

- /articles/:slug: Retrieves the full content or a preview of an article based on the user's access level.

- /articles (POST): Allows contributors and editors to create a new article draft in the system.

- /articles/:id (PUT): Enables authors to update the content of their own existing article drafts.

- /articles/:id/submit|approve|publish|reject: Moves an article through the editorial workflow stages based on the requester's role.

- /subscriptions/checkout: Initiates the payment process by generating a checkout URL for a selected plan.

- /webhooks/paystack: Receives and processes server-to-server notifications from Paystack regarding payment events.

- /subscriptions/status: Checks the current subscription tier and renewal details for the logged-in user.

- /articles/:id/like | /comments | /shares | /feedback: Handles user interactions and engagement data for specific content items.

- /articles/:id/comments: Fetches the list of approved comments associated with a specific article.

- /the-seat/capture: Collects lead information from 'The Seat' form and provides a download link.

- /the-seat/print-request: Processes requests for physical print materials by capturing shipping and contact details.

- /newsletter/subscribe: Registers a user for specific newsletter lists or sectors.

- /newsletter/preferences: Allows authenticated users to update their newsletter subscription settings.

- /events: Ingests tracking and analytics events in a non-blocking, fire-and-forget manner.

- /ads/slot: Returns the appropriate advertisement creative for a given placement and section.

- /ticker/ngx: Provides the latest Nigerian Exchange market data for the frontend ticker component.

- /admin/users/:id: Allows the Chief Editor to manage user records and roles.

- /admin/subscriptions: Provides the Chief Editor with access to all subscription records and payment history.

- /admin/ad-slots | /admin/feed-sources: Administrative endpoints for configuring ad placements and external content ingestion feeds.

- /admin/comments/queue: Displays the queue of pending comments for moderation by authorized staff.

- /admin/comments/:id/moderate: Allows moderators to approve or reject specific user comments.

- /admin/analytics/the-seat | /admin/analytics/trending: Provides aggregated data reports on lead generation and trending content for editors.

- /admin/content/review-queue: Shows the list of articles awaiting review and approval within a specific section.

Contract-freeze checkpoints (one per sprint, before parallel FE/BE work starts):

- Before Sprint 1: User/Section//me shapes

- Before Sprint 2: article CRUD/autosave/approval shapes

- Before Sprint 3: gated-article shape, subscribe/webhook flow, engagement endpoints

- Before Sprint 4: LeadCapture, newsletter, ad-slot shapes

## 5. Security & Non-Functional Requirements

| Requirement | Implementation notes |
| --- | --- |
| Password storage | Hashed + salted, never reversible |
| HTTPS | Enforced throughout |
| Rate limiting | @nestjs/throttler — login and comment submission specifically flagged as targets |
| Request body size limits | Explicit, per-route — not left at library defaults. Standard JSON routes (comments, articles) can stay small; image upload needs its own higher limit and goes through multipart/form-data, not the JSON body parser |
| Paystack webhook signature verification | Must hash the raw, unparsed request body — not the parsed-then-restringified object, since re-serialization can shift whitespace/key order/number formatting and break the signature match. Requires disabling Nest's default body parser and capturing raw bytes via a verify callback before parsing: NestFactory.create(AppModule, { bodyParser: false }) + express.json({ verify: (req, res, buf) => { req.rawBody = buf } }) |
| NDPA compliance | Explicit consent capture at registration, cookie/privacy notice, user-initiated data export + deletion endpoints |
| Mobile performance | <2s load on standard mobile connection — caching headers + query optimization (BE), image optimization/lazy loading/bundle size (FE), and response compression (gzip via middleware) specifically to reduce payload size over slower mobile connections |

## 6. CMS: Built From Scratch (No Ghost)

Decision: the CMS is custom-built, not Ghost or a third-party headless CMS. This removes a dependency but adds real scope that a Ghost-based build would have gotten for free — a content model + draft→review→publish state machine, an editorial UI (rich-text/Markdown editor, media upload, autosave), and the contributor → section-lead → editor approval workflow.

Recommendation: a Markdown-first editor over a full WYSIWYG/block editor (TipTap/ProseMirror-class) — the WYSIWYG route can consume an entire sprint on its own. This was flagged as the single biggest addition to the original 3-week timeline, and is a primary reason the plan moved to 5 weeks with its own dedicated CMS sprint (Sprint 2).

## 7. Ownership Split Reference

Detailed per-layer, per-ticket FE/BE assignment lives in the 5-Week Sprint Plan and Trello Board Build-Out docs. Summary by layer:

| Layer | Sprint | BE | FE |
| --- | --- | --- | --- |
| Foundation (auth, roles, routing) | 1 | Data model, auth, guards, /me | Login/register UI, routing shell, design tokens |
| Content/CMS | 2 | Content model, CRUD, approval endpoints, SEO generation | Editor UI, review queue UI, real content rendering |
| Commerce/Engagement | 3 | Gating resolution, Paystack, engagement endpoints | Paywall UI, subscribe UI, engagement UI |
| The Seat/Newsletter/Ads | 4 | LeadCapture, newsletter sync, ad resolution, event ingestion | Landing page, opt-in UI, ad rendering |
| Aggregation/Ticker/Admin | 5 | Ingestion pipelines, ticker polling, admin endpoints | Review queue, ticker component, admin dashboard |

## 8. Open Technical Decisions

- JWT vs. session-cookie auth — affects FE's auth state handling and the CSRF story

- Editor technology for the custom CMS — Markdown editor (recommended) vs. TipTap/ProseMirror block editor

- Market data API vendor for the NGX ticker — licensing/access lead time is a known Sprint 5 risk

- Ad serving path — Google Ad Manager (external, less BE work) vs. fully custom via the AdSlot table (more BE work, more control)

- Image upload handling — confirm multipart/form-data + multer-style handling is separated from the JSON body parser entirely, given the raw-body requirement already in place for Paystack webhooks